Request for Change

| General Information |  |
| --- | --- |
| Requester Name | A. Example (service engineer) |
| Department | IT Operations – SRE Checkout Platform |
| Project / Application / Process | ShopFast webshop – checkout-service |
| RFC Date | 2026-07-09 |
| Desired RFC Completion Date | 2026-07-16 (before release of "saved carts" on 2026-07-21 and the back-to-school campaign in August) |
| RFC Tracking Number | W 2607 012 |
| Customer Problem Number | P 2607 007 (related incident: I 2607 041) |
| Assigned Handler | Checkout Platform Team (implementation); SRE – Checkout Platform (coordination) |

| 1. Problem Description – Reason for the Change(s) |  |
| --- | --- |
| On 2026-07-07 between 10:00 and 10:35 UTC, checkout-service v2.14.0 caused the checkout success rate to drop from ~99.5% to ~62% (incident I 2607 041, priority High). About 5,760 checkouts failed or were abandoned, and 7 customers were charged twice (€ 612.40, refunded by Finance). Problem analysis (P 2607 007) found two causes in v2.14.0: lazy-loaded ORM associations created an N+1 query pattern, and the DB transaction was widened to include the remote inventory and payment-gateway calls. Connection hold time rose from ~34 ms to ~376 ms and the 50-connection pool was exhausted. Fixed-interval retries (also on HTTP 429) then tripled traffic to payment-gateway and breached its 300 req/min rate limit. Payment charges carry no idempotency key, so retried charges could be processed twice. Service was restored by rolling back to v2.13.4. That is a workaround only: (1) the refactor needed for "saved carts" (v2.15.0) is reverted and checkout-service main is under a deploy freeze; (2) the retry and idempotency weaknesses still exist on v2.13.4, so any slowdown can cause the same retry storm and duplicate charges; (3) at the Black Friday forecast (~700 req/min) pool headroom is already small. |  |
| Stakeholders | Product owner Checkout (M. Jansen) – business owner, acceptance Checkout Platform Team – implementation SRE – Checkout Platform – requester, deployment and monitoring Payments integration – review of payment-gateway client changes DB/Infra team – review of DB access pattern and connection usage Release manager – lift of deploy freeze Service desk and Finance Operations – informed |

2. Description of the Change – WHAT needs to be different?

Cart retrieval in checkout-service loads a cart with all its items and products in a single database round-trip, independent of the number of items, while keeping the refactored ORM model needed for "saved carts".

A checkout request holds a database connection only while it reads or writes data; no connection is held during calls to inventory-service or payment-gateway.

Calls to payment-gateway are resilient and safe to retry: exponential backoff with jitter, the Retry-After header of HTTP 429 is honoured, a circuit breaker stops calls when payment-gateway is failing or rate-limiting, and every charge carries an idempotency key so a retry can never charge a customer twice. The build fails automatically if the number of queries per checkout regresses.

3. Description of the Solution

Release checkout-service v2.14.1 (based on v2.14.0): • Add an @EntityGraph (items → product) to CartRepository.findById so cart, items and products are fetched in one query; keep FetchType.LAZY as the default elsewhere. • Move cart reading into a dedicated @Transactional(readOnly = true) component that returns DTOs; remove @Transactional from CheckoutService.start() so inventory and payment calls run outside the transaction. Order creation keeps its own short transaction. • Payment client: exponential backoff (200 ms base, ×2, max 2 s) with full jitter; max 1 retry on 429 and only after Retry-After; circuit breaker (opens at 50% failures over 20 calls, half-open after 30 s); send Idempotency-Key = order attempt ID on every charge (supported by payment-gateway).

• Add a query-count regression test (Hibernate statistics) asserting ≤ 3 queries for cart retrieval, using carts with 1, 5 and 11 items (production average 4.6, p95 11). • Add Grafana panels and alerts for circuit-breaker state and payment retry rate; add the "DB connection pool saturation / retry storm" section to the checkout-service runbook. • Configuration change limited to checkout-service (retry/circuit-breaker settings). DB pool size stays 50 in this change; a capacity review is handled separately by the DB/Infra team.

4. References (incident, problem, quotation, etc.)

• Incident I 2607 041 – checkout failures 2026-07-07 (solved by workaround: rollback to v2.13.4) • Problem P 2607 007 – root-cause analysis, known error, solution options • PR #4821 / release v2.14.0 – change that introduced the defect • Payment reconciliation report 2026-07-08 (Finance Operations) – 7 duplicate charges • checkout-service runbook – Rollback procedure • payment-gateway API documentation – Idempotency-Key and Retry-After behaviour • Related follow-ups (separate changes): DB pool capacity review (DB/Infra, by 2026-07-31); CI load-test stage (Platform team, by 2026-09-30); front-end retry alignment (Web team, by 2026-08-15)

5. Special Considerations / Risks

Risks and mitigations: • Remaining N+1 or lazy-loading paths not covered by the fix (likelihood: medium, impact: high) → query-count tests with 1/5/11-item carts; load test at 700 req/min on staging; canary deploy. • LazyInitializationException after narrowing the transaction (medium / high) → read side returns DTOs only; integration tests for full checkout flow. • Circuit breaker opens too eagerly and blocks payments (low / high) → thresholds reviewed with Payments; breaker state visible in Grafana; can be disabled through configuration without a deploy. • Idempotency key implemented wrongly, causing rejected or duplicate charges (low / high) → tested against payment-gateway sandbox including timeout-and-retry scenarios; Finance checks reconciliation for the first 48 h. Deployment window: Tuesday–Thursday 06:00–08:00 UTC (low traffic), not during campaigns. Canary 2/12 pods for 30 minutes, then full rollout. Requires lifting the deploy freeze (release manager) after CAB approval. Verification (first 60 min): p95 latency < 200 ms, DB active connections ≤ 25 of 50, avg hold time < 60 ms, payment-gateway calls ≈ checkout volume (no multiplication), 0 HTTP 429, checkout success rate ≥ 99.3%. Rollback plan: if any verification threshold is breached for 5 minutes, or success rate drops below 98%, the SRE on duty rolls back to v2.13.4 with `kubectl -n checkout rollout undo deployment/checkout-service` (< 5 minutes, no data migration involved) and logs it in TopDesk. Decision by the SRE on duty; no further approval needed. Dependencies: Payments review of client changes; DB/Infra review of query pattern. No database schema changes; no customer-facing downtime expected.

6. Work Breakdown Structure

Design requirements. Technical design: single-query fetch and transaction boundaries; 4. Design payment client resilience (backoff, circuit breaker, idempotency) incl. Payments review; 4. Review design and query pattern with DB/Infra team; 2. Define test scenarios and acceptance criteria; 2. Infrastructure. Grafana panels/alerts for circuit breaker and retry rate; 3. Production-like cart data set (1–11 items) on staging; 4. Software Development. Implement @EntityGraph fetch and read-only transaction; remote calls outside transaction; 8. Implement payment client resilience and Idempotency-Key; 12. Query-count regression tests; runbook section; 6. Testing. Integration/regression tests incl. payment-gateway sandbox (timeouts, 429, idempotency); 8. Load test on staging at 700 req/min (Black Friday forecast); 6. Delivery & Acceptance. CAB approval, release notes, lift of deploy freeze; 2. Canary deploy (2/12 pods) with 30 min observation; 2. Full rollout and first-day monitoring; 3. Acceptance by product owner; close RFC and problem in TopDesk; 1. Rework. Fixes from code review and testing; 6. Contingency: rollback and redeploy; 4.